Uniware Website — Project Status

For Niki · Prepared by Srimathi · 2 September 2026

# 1. Executive summary

New site development continues on global.uniware.net. Significant work is complete in code locally but not yet pushed to staging. Dhana confirmed: do not change uniware.net DNS until the entire site is built and validated. We need Niki to confirm this is the official cutover approach.

# 2. Done (local — not all pushed)

## Case study CMS (additive — safe for published studies)

Problem & Solution body: bold, bullet/numbered lists, sub-heading (24px Space Grotesk)

Updated Problem body helper text

Optional Additional Section (toggle, after Quote after Problem)

Frontend rendering + CSS

## Cutover infrastructure

~50+ WordPress 301 redirects (cutover-redirects.ts)

WordPress fallback for unbuilt pages (next.config.ts + env var)

SentinelOne redirect: /sentinel-one-cloud-security/ → Cloud Security

GA4 component ready (needs measurement ID)

Go-live plan doc for Dhana (separate attachment)

## Mux / Studio

Video asset list shows filename instead of 'ready'

Unused dummy Mux asset removed

## Already live on staging/main (earlier work)

Homepage, cloud pages, AWS hub, RDS, GenAI, booking panel, AI Solutions nav, Customers CMS, case study Mux fix

# 3. Pending

| Item | Owner | Priority |
| --- | --- | --- |
| Push local changes to staging | Srimathi | High |
| Test on global.uniware.net | Srimathi | High |
| Deploy hosted Sanity Studio | Srimathi | Medium |
| Set WORDPRESS_FALLBACK_ORIGIN on Vercel | Srimathi | High |
| GA4 baseline from old WordPress | Srimathi | Medium |
| PDF export for AWS Partner Central | Srimathi | Plan only — not built |
| Final uniware.net DNS cutover | Dhana + Niki | Deferred |
| AWS WordPress IP for post-cutover fallback | Dhana | Deferred |

# 4. What is blocking

| Blocker | Who | Impact |
| --- | --- | --- |
| Confirm cutover approach (incremental vs deferred) | Niki | Pauses DNS go-live requests to Dhana |
| Push to staging not done yet | Srimathi | New work not on global.uniware.net |
| Full site + sign-off before final cutover | All | Expected — uniware.net stays on WordPress |

# 5. Current approach (per Dhana)

uniware.net → old WordPress (production unchanged)

global.uniware.net → new Vercel site (development & testing)

Final cutover → when entire site is complete + Niki sign-off

# 6. Decisions needed from Niki

Cutover: incremental (cutover doc) or deferred until full site (Dhana)?

Approve push to staging for case study + cutover work?

PDF export: review plan when back from holiday?

Confirm /aws-system-manager/ → RDS redirect?

# 7. Recommended next steps

1. Niki confirms cutover approach

2. Srimathi pushes to staging + sets Vercel env vars

3. Test redirects + fallback on global.uniware.net

4. Deploy Sanity Studio

5. Validate case study CMS on draft study

6. Later: GA4, PDF build, final cutover with Dhana

Uniware Systems · September 2026